# SNAKE MANAGEMENT PLAN 2019-20 # AUSTRALIAN NATIONAL BOTANIC GARDENS

# INTRODUCTION

Snakes are a feature of both the urban and rural Australian landscape. The Australian National Botanic Gardens (ANBG) is inhabited by at least one species of venomous snake - the eastern or common brown snake (Pseudonaja textilis). It was estimated five eastern brown snakes inhabited the ANBG site during the warmer months of 2014-2015.

The eastern brown snake is responsible for the highest number of snake bite fatalities in Australia each year. This species in currently managed in accordance with the ANBG Management 2012-2022 and the ANBG Snake Management Policy (2016). The aim of this plan is to detail the specific snake management actions to be implemented at the ANBG during the 2017-18 year.

# OBJECTIVES AND ACTIONS

The Snake Management Plan is a requirement of the ANBG Management Plan 2012-2022 (Section 2.3.13). The Plan describes the objectives and specific actions to be implemented each year to raise awareness of snakes in the Gardens to visitors and minimise the risk of snake bites to visitors. A summary table of all objectives and actions is at Appendix A. The risk management plan for this strategy is presented in Appendix B.

OBJECTIVE 1: Increase employee, volunteer and visitor awareness of snakes

Education is the primary preventative mechanism of this strategy. Studies on visitor awareness of snakes in the ANBG have found that the majority of ANBG visitors are aware that snakes inhabit the site. ANBG visitors obtain this information from ANBG interpretive signage, interactions with employees or directly sighting a snake onsite. (reference?)

The following actions aim to build an awareness of and appropriate responses to snake encounters at the ANBG for visitors, employees and volunteers.

ACTION 1.1: Seasonal snake awareness and temporary snake warning signs are placed at key locations within the ANBG.

The placement of seasonal signboards (Appendix C) in high snake encounter areas and snake warning signs erected in the area where snakes sighted is a strategic and effective tool to creating broad visitor awareness of snakes in the ANBG.

Tasks

- Seasonal signboards display key messages of; (i) humans share the Gardens with wildlife and their habitat, and (ii) what to do if visitors encounter a snake.

- Seasonal signboards to be erected in each of the five snake foraging zones;

  - Café pond area – Crosbie Morrison amphitheatre

  - Rock Garden

  - Tasmanian Garden

  - Sydney Region Flora Garden

  - Friends Clock beside pond on main concourse

- Temporary signage indicating a snake has been sighted in the area is erected in the area for the day when reports have been made and the snake can be sighted, to ensure the snake has remained in the area. Signs to be removed within 24 hours of last snake sighting.

- Investigate the construction of a child adapted (below 12 years old) snake risk awareness sign for the Café pond area to promote safe, realistic and responsible actions in snake encounter.

Responsible Officer: Visitor Experience Coordinator

Timeline: Signs installed by 1st September 2019 and removed on 31st March 2020 or a week after last sighting, whichever is later. Costing and project plan investigation of a child adapted sign completed by 15th December 2017.

Cost: As per investigation of child adapted sign

ACTION 1.2: Volunteer guides are briefed on their roles and responsibilities for managing snake interactions that occur during a tour

In order to ensure the safe conduct of all guided tours within the ANBG, volunteer guides will be briefed on their role and responsibilities for managing snake interactions.

Tasks

- Volunteer guides are provided with the guidelines for managing snake interactions. Guidelines are reviewed annually.

- Rangers to inform and discuss latest snake management procedures and reporting at volunteer guide meeting.

- Snake information, including guidelines for managing snake interactions, is included in the new guides’ induction program.

Responsible Officer: Visitor Experience Coordinator

Timeline: To occur before November Volunteer Guide Meeting and new guides induction training.

Cost: Nil

ACTION 1.3: An interpretative ‘fact sheet’ on fauna in the ANBG is published for visitor use at the Visitor Information Centre

Visitors at the ANBG support the development of a snake information brochure. The provision of snake information to the public can irrationally escalate visitor concern as an emotive issue. As such a fauna information brochure is available for visitors in the Visitor Information Centre over the summer months.

Tasks

- Develop a fauna fact sheet brochure for use during the 2017-18 summer season.

- The brochure to include information on the objectives, rationale and available options in reporting snake encounters.

Responsible Officer:  Visitor Experience Coordinator

Timeline: Brochure completed by 20th December 2017

Cost: $200 graphic design

ACTION 1.4: A brown snake model and associated interpretative information is displayed in the Visitor Information Centre during active snake seasons

A brown snake model and associated interpretive material provides both awareness of snakes in the Gardens and of snake ecology and their relationships with humans in a non-alarmist approach.

Tasks

- A snake diorama model is displayed in the Visitor Information Centre throughout snake season.

Responsible Officer:  Visitor Experience Coordinator (or equivalent position)

Timeline: Interpretative display established before 1st September 2019 and removed on 31st March 2020 or a week following a snake sighting - whichever is later.

Cost: Nil

OBJECTIVE 2: Manage human interactions with venomous snakes at the ANBG

The highest risk of a person receiving a snake bite is when they physically interact with a snake either intentionally or accidentally. Touching or restraining a snake, particularly in the open, are circumstances when an eastern brown snakes are most likely to envenomate.

Another significant risk occurs when a person(s) intentionally approach a snake for closer inspection and or attempts to directly handle the snake, unaware of its venomous nature. Young children, inquisitive by nature, are particularly vulnerable when exploring the ANBG environment unsupervised.

Management actions are implemented to target and address these high risk encounters.

ACTION 2.1: Implement a snake reporting system to monitor snake - human interactions

An efficient snake reporting system:

- Allows identification of the areas of snake and human interactions on ANBG site; and

- Provides an accessible, reliable and informative method to collect snake encounter data including snake descriptions as well as visitor demographics and experiences.

Subsection 2.3.11 of the ANBG Management Plan 2012-2022 states that native wildlife populations will be monitored and this activity is an essential part of any snake management monitoring program.

A Snake Sighting Log facilitates quick recording of circumstances of an encounter and allows for identification of trends to inform required immediate or long term remedial actions.  It was identified in the 2018-19 Snake Activity Report that a log, to be left on the visitor desk for the duration of the season, might be a more reliable method of recording sightings than the forms used previously.

Tasks

- Where possible, all ANBG employees and volunteers to complete the ANBG Snake Sighting Log (Appendix D) upon encountering a snake in the Gardens.

- Visitors centre volunteers to encourage the completion of the log when a visitor reports a snake sighting

- Completed logs are to be submitted to the Visitor Services Rangers.

- Ranger(s) will collate and analyse data received from ANBG Snake Encounter Log in a spreadsheet saved in SPIRE (electronic record keeping system).

- A site wide email will be sent out on the 1st September to encourage staff compliance.

Responsible Officer: Managed by Ranger(s) – complied by all ANBG employees

Timeline: To be implemented by 1st September 2019.

Cost: Nil

ACTION 2.2: Produce an annual Snake Management Report for presentation to ANBG General Manager at the conclusion of snake season

- At the end of each snake season a report on the trends of snake encounters and effectiveness of snake management actions will inform updates to this Snake Management Plan.

Tasks

- A snake management report to be compiled at end of each snake season, reporting on snake activity for the previous snake season.

- Completed reports to be filed in SPIRE.

Responsible Officer: Visitor Services Rangers

Timeline: Report provided to ANBG General Manager by 31st May 2020.

Cost: Nil

ACTION 2.3: Employees regularly monitor high visitation zones for presence of snakes during snake season

Regular monitoring of high visitation zones and high snake activity areas by ANBG staff will assist to identify periods and locations of snake activity.

Tasks

- Visitor Services Ranger(s) undertake, as part of their daily routine duties patrols of high visitation zones and high snake activity areas for the presence of snakes.

- Additional patrols by Visitor Services Rangers to be undertaken during periods of high snake activity (UV-intense days) and following snake sightings

- Horticulture and other staff and volunteers to report snake sightings as they occur.

- Ranger(s) and staff will record potential snake sightings in accordance with the relevant Safe Operating Procedure.

Responsible Officer:  Visitor Services Ranger(s) for monitoring high visitation zones during peak snake activity

Timeline: Monitoring to commence on 1st September 2019.

Cost: Nil

ACTION 2.4: Snakes in vulnerable or high risk scenarios will be prioritised and relocated by snake handlers on a case-by-case basis

Capture and removal of snakes in vulnerable and high risk scenarios will be undertaken by qualified snake handlers on a case-by-case basis. Situations where snakes may be captured and relocated include:

- Snake(s) located in high visitation zones

- Snake(s) located in buildings; or

- Snake(s) deemed to be an immediate threat to visitors or staff – the Ranger or snake handler is responsible for assessing risk threshold

Tasks

- Snakes will be captured and relocated on a case-by-case basis

- All captures will be completed in accordance with the Parks Australia Venomous Snake Handling Safe Operating Procedure.

- The relevant Safe Operating Procedures must be followed when monitoring, removing, relocating and measuring snakes.

- If no approved ANBG snake handler is available to capture and release snake and it is deemed the snake(s) must be captured and relocated then an external accredited venomous snake handler will be engaged to capture and release the snake(s) within the ANBG.

- Responsible Officer:  Snake Handler trained Rangers are responsible for ensuring snake management Safe Operating Procedures are complied with and implemented.

Timeline: As required during snake season (1 September 2019 to 30 March 2020)

Cost: Cost of engaging qualified snake handler, if no qualified ANBG staff available to relocate snake

ACTION 2.5: The ANBG provide nationally accredited training program in safe handling of snakes to ensure an adequate number of employees are qualified as snake handlers

ANBG management will ensure sufficient resources are available to diligently and efficiently manage high risk snake encounters. Where practical, at least one (1) accredited snake handler will remain onsite and available to respond to snake encounters during ANBG opening hours.

Tasks

- Snake handlers will have completed a Nationally Accredited Course in venomous snake handling

- Snake handlers will be certified and approved to undertake snake captures and relocation as per Parks Australia Venomous Snake handling Safe operating Procedure.

- If no qualified snake handler available on site, an external accredited venomous snake handler will be engaged to move and or capture snakes.

- Snake Handling training was undertaken in February 2017 with a three year expiry.

Responsible Officer:  The Visitor Experience Coordinator, in collaboration with Rangers is responsible for coordinating training for Rangers and other ANBG staff snake handlers as required.

Timeline: To be implemented by February 2020

Cost: Approximately $6000 for training and renewing snake handlers accreditation.

MONITORING AND REVIEW

The causal risk factors associated with snake envenomation incidences can change over time as a result of infrastructure development, climatic variances, alterations to snake population numbers and changes in visitor behaviour. It is therefore necessary to conduct risk monitoring activities on both a regular and reactive basis.

Risk factors such as the number of snake - human interactions, visitor behaviour towards snakes, snake population numbers and snake behaviour will be addressed through the snake reporting system previously detailed in this strategy. Ongoing monitoring aimed at identifying any significant changes in visitor activity patterns and the availability of food and shelter to the snakes will also assist in ensuring that causal risk factors are comprehensively assessed in the strategy. These actions can be completed during regular patrols as detailed above.

The overall aim of the ongoing monitoring and review program is to ensure that a reduction in risk occurs as a result of the strategy’s actions. Therefore the strategy will be reviewed by 31 May each year to assess its success and to incorporate the results of any research or new technologies.

Reporting on the implementation of the Snake Management Plan will occur every twelve months with the annual report, detailed in action 2.2, to be provided to the ANBG General Manager at the conclusion of each season.

Signed:

Peter Byron

General Manager,

Australian National Botanic Gardens

PPENDIX A: Summary of Objectives and Actions Outlined In 2017-18 ANBG Snake Management Plan

| OBJECTIVE AND ACTIONS | COSTS | COMMENT | RESPONSIBLE OFFICER | DUE DATE |
| --- | --- | --- | --- | --- |
| Objective 1: Increase staff, volunteer and visitor awareness of venomous snakes at the ANBG. |  |  |  |  |
| Action 1.1 Seasonal snake awareness and temporary snake warning signs placed at key locations within the ANBG. | - | Investigate the construction of a child adapted (below 12 years old) snake risk awareness sign for the Café pond area to promote safe, realistic and responsible actions in snake encounter | Visitor Experience Coordinator | 15th Dec 2017 |
| Action 1.2 Volunteer guides are briefed on their roles and responsibilities for managing snake interactions that occur during a tour. | - | To occur at September 2019 Volunteer Guide Meeting and during August 2020 Guides Training Induction | Visitor Experience Coordinator | By Nov 2019 Guide Meeting |
| Action 1.3 An interpretative ‘fact sheet’ on fauna in the ANBG is published for visitor use at the Visitor Information Centre. | $200 | A fauna brochure to be developed and available for visitors. | Visitor Experience Coordinator | 20th Dec 2017 |
| Action 1.4 The brown snake education model and associated interpretative information will be displayed in the Visitor Information Centre during active snake seasons. | - | Model to be displayed by 01 September 2019 and removed on 31 March 2020. | Visitor Experience Coordinator | 1st Sep 2019 |

| OBJECTIVE AND ACTIONS | COSTS | COMMENT |  | RESPONSIBLE OFFICER | DUE DATE |
| --- | --- | --- | --- | --- | --- |
| Objective 2: Manage human interactions with venomous snakes at the ANBG. |  |  |  |  |  |
| Action 2.1 Implement a snake reporting system to monitor snake - human interactions. | - |  | Monitoring of wildlife populations required by subsection 2.3.11 in ANBG Management Plan 2012-2022 | Ranger(s) | 1st Sep 2019 |
| Action 2.2 Produce an annual Snake Management Report for presentation to ANBG General Manager at the end of each snake season. | - |  | Annual reporting and recommendations by subsection 2.3.11 in ANBG | Ranger(s) | 1st May 2020 |
| Action 2.3 Employees regularly monitor high visitation zones for snakes during active snake season. | - |  | Regularly monitor of high visitation zones during peak snake season | Ranger(s) | 1st Sep 2019 |
| Action 2.4 Snakes in vulnerable or high risk scenarios will be prioritised by snake handlers on a case-by-case basis | - |  | Snake risk analysis and removal is assessed by snake handler on case-by-case basis | Snake Handler trained Ranger | 1st Sep 2019 |
| Action 2.5 The ANBG provide nationally accredited training program in safe handling of snakes to ensure an adequate number of employees are qualified as snake handlers. | Nil for 2017/18 |  | Training to be renewed every 3 years | Visitor Experience Coordinator | 30th February 2020 |
| TOTAL COSTS | $200 |  |  |  |  |

APPENDIX B. RISK ASSESSMENT FOR VENOMOUS SNAKE MANAGEMENT STRATEGY 2016-17

| Risk Category | Risk Sub Category | Risk | Likeli-hood | Conse-quence | Risk Rating | Risk Treatment | Responsibility |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Health and Safety | 1.1 Medical condition, fitness | A snake handler suffers a non-snake bite related injury, disease or illness during their duties. | Unlikely | Minor | Low | All snake handlers perform their duties in accordance with the procedures detailed in JSA 063. | Visitor Experience Coordinator and snake handlers. |
|  | 1.2 Dangerous animals, plants – bites and stings | Visitor, volunteer guide or staff member is bitten by a venomous snake and suffers serious injury or death | Unlikely | Major | High | Action 1.1: Seasonal signage displayed in areas of snake activity to warn visitors of risk | Visitor Experience Coordinator and Rangers |
|  |  |  |  |  |  | Action 1.2: Volunteer guides will be briefed on their responsibilities for managing snake interactions | Visitor Experience Coordinator |
|  |  |  |  |  |  | Action 1.3: An information fact sheet on the ANBG fauna, including brown snakes, will be developed and be made available at the visitor centre. | Visitor Experience Coordinator |
|  |  |  |  |  |  | Action 1.4: The snake education model will be displayed in the visitor centre during snake season. | Visitor Experience Coordinator |
|  |  |  |  |  |  | Action 2.1: A snake reporting system will be implemented to monitor snake-human interaction hotspots and the circumstances of encounter. | Rangers |
|  |  |  |  |  |  | Action 2.3: Snake activity areas will be regularly patrolled by staff | Rangers |
|  |  |  |  |  |  | Action 2.4: Snakes located in visitor areas will be relocated or monitored by staff. | Snake Handling trained Rangers |

| Risk Category | Risk Sub Category | Risk | Likeli hood | Consequence | Risk Rating | Risk Treatment | Responsibility |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Action 2.5: Snake handlers will be trained in snake behaviour, snake handling, snake bite first aid and snake measuring and marking techniques. | Visitor Experience Coordinator and Rangers |
|  |  |  |  |  |  | All snake handling activities will be conducted in accordance with JSA 063 – Venomous Snake Handling. | Snake handling trained Rangers |
|  |  |  |  |  |  | All snake monitoring and removal activities will be conducted in accordance with the relevant SOPs (Actions 2.3, 2.4) | Rangers |
| Natural Heritage Management | 2.1 Dead native animals | ANBG becomes ‘population sink’ for Black Mountain snake population. | Unlikely | Moderate | Low | Action 2.4: Snakes located in visitor areas will be relocated and/or monitored by staff. | Rangers |
|  | 2.2 Human interference | Visitors and/or staff kill wild snakes. | Possible | Minor | Low | Action 1.4: Information fact sheet available at the VIC during snake season. | Visitor Experience Coordinator |
|  |  |  |  |  |  | All snake handling activities performed in accordance with the respective SOPs and with due regard for the prescriptions of the ANBG venomous snake policy. | Snake handlers |
|  |  |  |  |  |  | Action 2.3: Snake activity areas will be regularly patrolled by staff | Rangers |
|  | 2.3 Relocation | Relocations are unsuccessful or not conducted in accordance with the SOPs. | Possible | Moderate | Medium | All snake relocation activities (Action 2.4) to be conducted in accordance with the relevant SOP. | Snake handling trained Rangers |

|  | 2.4 Climate change impact on local fauna | Increased temperatures increases the snake population’s reliance on the water and food supply of the ANBG – increasing the snake activity levels in the ANBG. | Unlikely | Moderate | Low | Action 2.1: The snake reporting system is used to monitor the number of snake – human interactions occurring each year in order to identify any trends. | Rangers |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Community and Government Relations | 3.1 Stakeholder relations | Loss of support for ANBG due to failure to manage wildlife population in a sustainable and responsible manner. | Unlikely | Minor | Minimal | Action 1.4: Development of fauna fact sheet at the visitor centre to inform visitors of snake management actions. | Visitor Experience Coordinator |
|  | 3.2 Community involvement | Reduction in visitor numbers due to snake hysteria. | Likely | Minor | Low | Action 1.4: Development of fauna fact sheet to reduce hysteria. | Visitor Experience Coordinator |
|  |  |  |  |  |  | Action 1.1: Seasonal signage is only displayed in areas of snake activity to warn visitors of risk | Rangers |
| Business Management | 4.1 EPBC Obligations not met | Failure to operate in accordance with the management plan. | Likely | Minor | Medium | A 2019/20 Snake Management Plan, addressing the requirements of the EPBC Act, is developed and implemented. | Visitor Experience Manager |
|  | 4.2 Workplace planning - procedure | Failure to adhere to requirements of risk watch system, standard operating procedures and JSAs. | Possible | Moderate | Medium | Action 2.5: Snake handlers trained and availability confirmed by managers | Visitor Experience Coordinator |
|  | 4.3 Staff involvement in emergency response | Failure to have emergency response system in place, with appropriately trained staff available to implement the system. | Possible | Major | High | Action 2.5 Snake handlers trained | Visitor Experience Coordinator and Rangers |

APPENDIX C: SNAKE SIGNAGE

Figure 1:  Snake awareness sign installed at key locations for duration of snake season

Australian National Botanic Gardens 
Snake Sighting Log 2019-20

APPENDIX D: ANBG SNAKE SIGHTING LOG

Please record ALL reported sightings, including as much information as possible.

| Date & time | Species (if known) | Location | Reported by | Action taken | Risk level |
| --- | --- | --- | --- | --- | --- |